PRODUCT REQUIREMENTS  /  ENGINEERING HANDOFF

# ROMASWAP

Noncustodial Crypto Swap Aggregator

Technical requirements, reference architecture, acceptance criteria and launch roadmap

Version 1.0  |  28 October 2026  |  Proposed MVP: Base mainnet

| Decision | Approved baseline |
| --- | --- |
| Operating model | Noncustodial front-end + 0x liquidity aggregation; user signs from own wallet |
| Network | Base Mainnet (chain ID 8453), with Base Sepolia for app testing where compatible |
| Core stack | Next.js App Router, React, TypeScript, wagmi, viem, Reown/WalletConnect |
| Swap execution | 0x Swap API v2 /swap/allowance-holder endpoints |
| Commercial model | Disclosed integrator fee; terms and fee settings validated with 0x |
| Launch gate | Independent security review and written regulatory clearance before live trading |

DOCUMENT STATUS  Developer-ready specification and planning baseline. Vendor pricing, final 0x API schema, contract addresses, supported assets and regulatory conclusions must be revalidated before production.

# 1. Executive summary

RomaSwap v1 is a branded decentralized swap application that connects user-controlled wallets to existing DEX liquidity on Base through the 0x Swap API. RomaSwap does not take possession of assets, collect private keys, provide custodial accounts, operate its own pools, deploy a native token or promise optimal execution under every condition.

A successful MVP lets a user connect a supported wallet, choose an approved Base asset pair, obtain a fresh quote, inspect expected output and all fees, approve ERC-20 spending only where required, sign a 0x-generated transaction, then track its onchain status and view transaction history.

## 1.1 In scope

Wallets: MetaMask, Coinbase Wallet and WalletConnect-compatible wallets; network switching to Base.

Same-chain Base swaps among allowlisted native ETH and ERC-20 assets; ETH wrapping behavior follows provider support.

Indicative prices, firm quotes, user-visible slippage and minimum received, gas and fee presentation.

Exact/limited token approvals, wallet balance retrieval, pending/confirmed/reverted transaction history.

Black/gold responsive design; read-only analytics admin with role-based access and alerting.

Noncustodial architecture with no user signing keys, seed phrases, or private keys stored or transmitted.

## 1.2 Explicitly out of scope

Cross-chain bridging; fiat purchases; centralized order books; limit orders; perpetuals; staking; lending.

Creating a new AMM, liquidity pool, governance token, or native ROMA token.

Custodial recovery, wallets hosted by RomaSwap, treasury-managed execution on behalf of users.

Automatic support for arbitrary tokens or all wallets/chains.

# 2. System architecture

Boundary: browser owns wallet interaction and user signing. RomaSwap backend owns 0x credentials, request validation and optional analytics. 0x returns quotes/transactions; user wallet submits signed transactions to Base. Analytics should capture minimal wallet pseudonymous data, with consent and retention controls.

USER BROWSER  →  Next.js swap UI + wagmi/viem  →  RomaSwap quote API proxy  →  0x Swap API

USER WALLET   →  signs approval / swap locally  →  Base RPC  →  onchain 0x settlement

OBSERVABILITY  ←  client/server telemetry + transaction receipts  →  admin dashboard

| Component | Responsibility | Trust boundary |
| --- | --- | --- |
| Next.js frontend | Token picker, amount input, wallet state, quotes, previews, transaction state | Never receives a private key; no privileged API tokens |
| Quote proxy (server) | Validate chain, token addresses, amount, fee parameters; call 0x over HTTPS | Stores 0x key server-side; rate limits, logging redaction |
| Wallet adapters | MetaMask/Coinbase Wallet/WalletConnect connectivity and signing | All consent and signatures remain wallet-controlled |
| Base RPC provider | Balances, allowances, receipts, block tracking | Production SLA and fallback provider required |
| 0x Swap API v2 | Liquidity routing, quote generation and executable calldata | Contract targets checked against documented response and allowlist |
| PostgreSQL | Token config, quote metrics, optional transaction index, admins/audit | No seeds, keys, raw auth secrets or unnecessary personal data |
| Observability | Errors, latency, RPC/0x health, failed tx alerts | Sensitive request data must be minimized/redacted |

## 2.1 Recommended repository layout

apps/web (pages, UI, wallet hooks); apps/web/app/api/{price,quote,tokens}; packages/config (chain/token allowlist); packages/swap (validation and 0x client); packages/ui (design system); packages/telemetry; infra (deployment/IaC); tests/{unit,integration,e2e}.

## 2.2 Main environments

| Environment | Purpose | Constraints |
| --- | --- | --- |
| Local | Mock quotes, simulated wallet and deterministic unit tests | Never expose production API keys |
| Staging | Base Sepolia integrations and limited controlled Base mainnet test trades | 0x support on Sepolia must be verified; use mocked quote adapter if unavailable |
| Production | Base mainnet, approved asset allowlist, real 0x keys | Legal go-live approval, monitoring, incident runbooks |

# 3. Functional requirements

| ID / Priority | Requirement | Definition of done |
| --- | --- | --- |
| FR-01 / P0 | Wallet connection | MetaMask, Coinbase Wallet, WalletConnect; connect/disconnect; account and chain visible |
| FR-02 / P0 | Network check | Reject or prompt switch on non-8453 chain; do not quote cross-chain transactions |
| FR-03 / P0 | Token catalog | Only reviewed Base contracts with verified decimals/symbol/logo; admin-controlled versioned list |
| FR-04 / P0 | Balances | ETH and ERC-20 balances refreshed on account, chain and receipt change |
| FR-05 / P0 | Indicative price | Debounced price quotes; stale quotes clearly marked; handle insufficient liquidity |
| FR-06 / P0 | Firm quote/preview | Display sell/buy amounts, provider fee, RomaSwap fee, estimated gas, price impact where obtainable, slippage and min received |
| FR-07 / P0 | Allowance | ERC-20 allowance checked; approval only to provider-specified AllowanceHolder spender |
| FR-08 / P0 | Execution | User signs; broadcast transaction; pending, confirmed, reverted, rejected states |
| FR-09 / P0 | History | Wallet-based recent transaction history with BaseScan links and actual receipt status |
| FR-10 / P0 | Fee transparency | Exact configured fee and quote-returned amounts shown prior to user signing |
| FR-11 / P1 | Admin analytics | Quotes, attempted/confirmed/reverted swaps, fee reconciliation and alerting |
| FR-12 / P0 | Accessibility/responsiveness | Mobile 360px and desktop 1440px layouts, keyboard accessible controls |
| FR-13 / P0 | Safe failure | Reject unsupported token/chain, malformed quotes, unsafe spender, or stale execution |

## 3.1 Interface states

Disconnected → Connected/unsupported chain → Editing pair/amount → Indicative quote → Ready for final quote → Approval required (ERC-20 only) → Awaiting wallet signature → Submitted/pending → Confirmed or Reverted. Cancellation, provider outage, insufficient gas, insufficient token balance, expired quote, unsupported pair and rate limiting each require a specific user-facing message.

# 4. 0x API integration contract

Use the official 0x Swap API v2 AllowanceHolder integration for the first release. All 0x requests originate from the server-side proxy using headers 0x-api-key and 0x-version: v2. The frontend never receives the API key. Base chainId is 8453. The 0x response and deployment allowlists, not hardcoded assumptions, supply approval targets.

| Step | Action | API / protocol |
| --- | --- | --- |
| 1 | Collect sellToken, buyToken, base-unit sellAmount, taker address, slippage and platform fee configuration | Frontend validation; decimals from trusted token config |
| 2 | Request indicative pricing with chainId=8453 | GET /swap/allowance-holder/price |
| 3 | Check ERC-20 balance/allowance; if required, display spender and amount and request user approval | viem readContract / wallet writeContract |
| 4 | Request firm executable quote immediately before signing | GET /swap/allowance-holder/quote |
| 5 | Validate response chain, taker, token pair, target/spender, payload integrity and displayed fees | RomaSwap validation layer |
| 6 | Send returned unsigned transaction to user wallet | walletClient.sendTransaction / wagmi |
| 7 | Watch receipt, reconcile realized swap and annotate result | waitForTransactionReceipt + indexer |

## 4.1 Backend API proposal

| Route | Input | Output / controls |
| --- | --- | --- |
| GET /api/tokens | chainId (must equal 8453) | Signed/versioned allowlist: address, decimals, icon, risk metadata |
| POST /api/swap/price | taker, buyToken, sellToken, sellAmount, slippageBps | Normalized indicative result; enforce limits and rate limit |
| POST /api/swap/quote | Same + explicit wallet intent + quote view ID | Raw tx fields only after server-side validation, fee summary, min buy amount |
| GET /api/swap/history | wallet address, pagination | Indexed onchain swaps, no custody account |
| GET /api/health | internal/admin | 0x, Base RPC, db and queue status; gated access |

## 4.2 Critical validation requirements

Validate all hex addresses and bigint base-unit amounts; disallow floating-point math for token arithmetic.

Check taker equals connected wallet, chainId 8453, both tokens exist on allowlist, sell != buy and amount exceeds minimum.

Use fresh firm quote; on approval completion obtain another firm quote because market conditions and allowance state may change.

Validate transaction.to against the official 0x settlement contract pattern and provider quote; never substitute arbitrary caller-provided calldata.

For ERC-20 approvals, use ONLY issues.allowance.spender / allowanceTarget for the AllowanceHolder path, NEVER Settler.

Prefer exact-amount approvals; explicitly show any larger allowance and provide user-accessible revocation guidance.

If the provider returns an untrusted or unsupported risk profile, block execution with a meaningful reason.

Quote display should reflect API-returned minBuyAmount/guaranteed values where provided; do not independently manufacture guaranteed outcomes.

## 4.3 Revenue and fee implementation

0x integrator fees are configured on the price and firm quote requests using the current provider-supported fee parameters, with a designated collection address owned by RomaSwap and an approved fee token. Implement an adapter rather than embedding the field names throughout UI components; validate the live parameter schema and contract requirements in the provider dashboard before production.

Suggested starting model: 0.20%–0.30% disclosed integrator fee, subject to commercial review and execution competitiveness; 0.25% is a modeling assumption, not a recommendation guaranteed to be supported on every route. Expose the provider fee, RomaSwap fee, gas estimate and quoted net received side-by-side. Reconcile receipts and 0x analytics to actual collected fees, never count quoted swaps as revenue.

# 5. Nonfunctional, security and privacy requirements

| ID | Control / measurable target |
| --- | --- |
| NFR-01 | Availability target: >=99.5% monthly website uptime for MVP, excluding upstream chain/provider outages, which must still be surfaced. |
| NFR-02 | Indicative quote user feedback target <3 seconds p95 under normal upstream conditions; show loading and graceful timeout. |
| NFR-03 | Core UI Lighthouse accessibility >=90 in tested routes; keyboard and screen reader flows verified. |
| NFR-04 | No private keys, seed phrases, raw wallet signatures unrelated to explicit transaction requests, or custodial balances on RomaSwap servers. |
| NFR-05 | TLS, HSTS, secure CSP, CSRF/cross-origin protections, HTTP rate limits, backend secret vault, dependency scanning. |
| NFR-06 | Transaction-critical logs exclude secrets, raw personal information and sensitive wallet metadata; retention policy approved by counsel. |
| NFR-07 | Admin uses SSO/MFA, least privilege, audited changes; platform-fee wallet controlled with multisig and dual approval. |
| NFR-08 | Implement token phishing/honeypot policy, address verification, risky spender blocking, minimum-output validation and quote expiry. |
| NFR-09 | Alert on elevated 0x errors, suspicious fee changes, mismatched recipient, spikes in reverted swaps and unusual treasury flows. |
| NFR-10 | Dependency lockfiles, reproducible deploys, branch protections, secret scanning, SAST/DAST, and independent security assessment. |

## 5.1 Threat model minimum set

Supply-chain compromise of frontend or wallet connector; malicious injected swap transaction.

Compromised 0x or RPC response; tampered quote or untrusted spender.

Token metadata spoofing, decimals mismatch, malicious ERC-20 behavior, fee-on-transfer tokens.

Approval phishing, unlimited allowance, malicious spender and permit signature confusion.

MEV/front-running and price movement causing loss or failed transaction.

Compromised admin, fee-recipient replacement, API key leakage, analytics exfiltration.

DNS/domain takeover, dependency vulnerabilities, third-party telemetry failure.

SECURITY GATE  Independent review must include a real-wallet approval/swap test on Base, transaction target verification, fee-wallet controls and production configuration review. No custom RomaSwap settlement smart contracts in MVP reduces, but does not eliminate, security risk.

# 6. Data model and analytics

| Entity | Key fields | Retention / notes |
| --- | --- | --- |
| Token | chainId, address, symbol, decimals, logo, status, risk rationale, updatedAt | Versioned allowlist; audit all changes |
| QuoteEvent | requestId, anonymized wallet key, pair, amounts, latency, provider, result | No quote calldata in general logs; retention limited |
| SwapAttempt | txHash, chainId, public wallet, token pair, quoteRef, timestamps, state | Public onchain address is still privacy-relevant |
| SwapReceipt | txHash, status, block, gasPaid, realized amounts, fee amount | Reconcile via onchain receipt and trusted logs |
| AdminAudit | actor, change, old/new token/fee configuration, approval, timestamp | Immutable/append-only where practical |

Analytics dashboard metrics: quote request success ratio, p50/p95 latency, quote-to-wallet-open conversion, signed-to-confirmed conversion, revert rate by pair, monthly completed volume, actual integrator fees, RPC availability, support tickets and incident counts. Avoid representing API quote volume as traded volume.

# 7. Regulatory and operational dependencies

Before live launch, retain qualified U.S. digital asset counsel to produce a written activity-by-activity analysis of: federal FinCEN money transmission/MSB classification; California DFAL licensing or exemptions; other states and geofencing; OFAC sanctions responsibilities; applicable AML/KYC controls; securities/commodities implications of token selection; consumer disclosures; privacy, data retention and taxes. The compliance posture must reflect the actual product and revenue/control model, not simply the label “noncustodial.”

California DFPI states covered digital-asset firms serving California residents generally need a license or timely qualifying application from July 1, 2026, unless exempt. An initial legal screen must be completed before production launch, and developers must be prepared to gate restricted geographies or postpone live swaps. Legal/compliance work may exceed the sample cost range if licensing is required.

| Gate | Evidence for approval | Owner |
| --- | --- | --- |
| G0: Scope | Token types, user geography, fee model, and custody flow documented | Product + counsel |
| G1: Regulatory | Written classification, required licenses/filings, policies and approved jurisdictions | External counsel / compliance |
| G2: Technical | Independent security review, critical issues fixed and retested | Engineering lead / auditor |
| G3: Operations | Incident response, support, privacy notice, vendor SLAs, fee multisig and monitoring | Operations + security |
| G4: Go-live | Signed approval with launch date, network, token list, fee schedule | Executive sponsor |

# 8. Test strategy and acceptance criteria

All P0 criteria must pass in automated or witnessed manual test before production. Use unit tests for numeric conversions/validation, integration tests with mocked 0x/RPC failures, browser E2E for wallet flows, and controlled real Base swaps with minimal exposure.

| Test ID | Scenario | Pass criterion |
| --- | --- | --- |
| AT-01 | Connect each of 3 wallet paths | Wallet address and Base network correctly shown; disconnect works |
| AT-02 | Switch away from Base | Quote/execution blocked and network switching prompt displayed |
| AT-03 | ETH -> USDC indicative quote | Quote displays token units, fees, gas, timestamp and refresh behavior |
| AT-04 | ERC-20 -> ETH with insufficient allowance | Only expected AllowanceHolder approval requested; no approval to Settler |
| AT-05 | User rejects signature | No order broadcast; recoverable UI state and clear message |
| AT-06 | Stale quote or changing markets | Fresh quote required, changes surfaced, cannot silently execute stale amounts |
| AT-07 | Set slippage limit | Min received presented and execution respects quote/contract guardrails |
| AT-08 | Insufficient token/ETH for gas | Transaction action disabled with precise explanation |
| AT-09 | Unsupported or malicious token | Excluded from token picker and server-side request blocked |
| AT-10 | Confirmed swap | Real wallet and BaseScan receipt verified; history updates correctly |
| AT-11 | Reverted swap | Accurate reverted status with transaction link; no revenue counted |
| AT-12 | Fee reconciliation | Actual fee receipt matches onchain/event provider evidence within token-unit precision |
| AT-13 | Provider/RPC failure | Graceful error, retry with backoff, no misleading success state |
| AT-14 | Mobile and accessibility | 360px/390px/768px/1440px; keyboard, contrast and screen reader tests |
| AT-15 | Secrets and security | 0x keys not exposed; pentest has no unresolved critical/high issues |

# 9. Phased delivery roadmap

| Phase | Indicative period | Output / exit gate |
| --- | --- | --- |
| 0. Discovery, compliance | Weeks 1–2 | PRD signed; 0x credentials/commercial terms; chain and token list; counsel gate G1 plan |
| 1. UX and foundation | Weeks 2–4 | Design system, responsive pages, CI/CD, wallet connectors, basic monitoring |
| 2. Quote & execution | Weeks 4–7 | 0x price/quote proxy, allowance, wallet tx, validation, fee transparency |
| 3. History/admin | Weeks 7–9 | Receipt/indexing flow, analytics, logs, dashboard and support states |
| 4. Hardening/audit | Weeks 9–11 | Threat tests, E2E, load testing, independent review, remediation |
| 5. Launch readiness | Weeks 11–12+ | Legal signoff, production controls, small pilot, feature flags and rollback |

Schedule assumes one experienced full-stack/Web3 engineer plus part-time UX, QA/security and product management. Legal gating, wallet-provider changes, and audit findings can extend the timeline. Work on UI/testing can proceed before legal clearance; live offering cannot.

## 9.1 Engineering work packages

WP1 Design: token selector, quote card, approval UX, fee details, dark black/gold theme, mobile accessibility.

WP2 Wallet: connectors, chain switching, balances, transactions, disconnect and session lifecycle.

WP3 Pricing: 0x server adapter, error normalizer, quote caching discipline, fee calculation and quote freshness.

WP4 Execution: ERC-20 approval, spender validation, simulation where feasible, wallet broadcast, receipt tracking.

WP5 Admin: feature flags, token allowlist, fee configuration with dual approval, analytics and alerts.

WP6 QA/DevSecOps: automated tests, secret management, monitoring, deployment runbooks, outside review.

# 10. Cost estimates and staffing

Planning estimates in USD for a production-oriented aggregator MVP; ranges depend heavily on engineering location, scope, audit depth, and provider commercial terms. These are not vendor quotes.

| Cost category | Low | High |
| --- | --- | --- |
| Product / UX / design | $2,000 | $6,000 |
| Frontend + wallets | $4,000 | $10,000 |
| 0x execution / backend | $5,000 | $15,000 |
| Analytics / admin / DevOps | $2,500 | $8,000 |
| QA, security review and remediation | $4,000 | $15,000 |
| Technical subtotal | $17,500 | $54,000 |
| External legal / regulatory initial analysis | $5,000 | $25,000+ |
| Contingency (approx 15% technical) | $2,625 | $8,100 |
| Illustrative launch budget | $25,125 | $87,100+ |

Additional: production API/RPC/monitoring and hosting approximately $200–$2,000+/month at early scale; independent audit, regulatory licensing, insurance, marketing, customer support and liquidity incentives can be materially greater. If a bespoke AMM or complex smart contracts are introduced, rebuild the estimate rather than treating this as an incremental feature.

## 10.1 Staffing

Delivery owner/product manager (0.25–0.5 FTE); senior full-stack Web3 engineer (1 FTE); UI/UX (part-time); QA automation (part-time); independent security reviewer; part-time DevOps; external digital-asset counsel. Separate signoff for production financial controls and legal scope.

# 11. Launch and incident runbook

Freeze token allowlist, treasury fee recipient, fee bps and connected provider configurations; obtain change signoffs.

Verify production 0x credentials, provider rate limits, base RPC provider/fallback, chain ID and contract addresses against official sources.

Run controlled swaps across ETH/USDC and approved token combinations; verify fee reconciliation and BaseScan receipts.

Enable feature flag for restricted pilot; monitor revert rate, quote p95, unusual recipient/allowance changes and support requests.

Maintain kill switch for quote issuance and production UI swap initiation (does not alter already submitted onchain transactions).

If security incident: disable new quotes, preserve evidence, communicate through authenticated channels, engage counsel and vendors, publish user guidance without promising reversal of onchain transactions.

# 12. Open decisions and signoff

| Decision | Current default | Needs approval from |
| --- | --- | --- |
| Company / domain and brand rights | RomaSwap name in working use only | Legal/brand owner |
| Target territories | No unrestricted geography until counsel review | Counsel / product |
| Initial tokens | ETH, WETH, USDC; expand only after contract review | Product / security |
| Integrator fee | 0.25% model, actual fee TBD | Commercial / counsel |
| History provider | RPC receipts + indexed events / vendor TBD | Engineering |
| Telemetry and retention | Minimal wallet and request metadata | Privacy / compliance |
| Launch readiness | No live deployment before G1–G4 | Executive / counsel / security |

# 13. Reference sources (verified 28 October 2026)

0x Swap API quickstart — https://docs.0x.org/docs/introduction/quickstart/swap-tokens-with-0x-swap-api

0x contracts and allowance safety — https://docs.0x.org/docs/core-concepts/contracts

0x API overview — https://docs.0x.org/api-reference/api-overview

0x supported chains — https://docs.0x.org/docs/introduction/supported-chains

0x quote fee fields — https://help.0x.org/articles/5856315958-how-to-return-the-0x-swap-fee-to-your-end-users

Base chain ID — https://docs.base.org/base-chain/api-reference/ethereum-json-rpc-api/eth_chainId

Base production RPC guidance — https://basehub.org/api-reference/rpc-overview/

California DFPI DFAL — https://dfpi.ca.gov/regulated-industries/digital-financial-assets/

California DFPI DFAL FAQ — https://dfpi.ca.gov/regulated-industries/digital-financial-assets/digital-financial-assets-law-frequently-asked-questions/

FinCEN 2019 CVC guidance — https://www.fincen.gov/system/files/2019-05/FinCEN%20CVC%20Guidance%20FINAL.pdf